**Evaluation Only. Created with Aspose.Words. Copyright 2003-2023 Aspose Pty Ltd.**

**Detailed Report**

DISCREPANCY 0 :

STATE: Tamil Nadu DISTRICT: Ariyalur

BLOCK: Andimadam

SANCTION YEAR: 2015-2016

PACKAGE NUMBER: TN3090

ROAD NAME : L060-Silambur to Thirukonam road (VR2180) ROAD LENGTH: 5.4

NQM Inspection count: 1

NQM Grading: Unsatisfactory

NQM Name: Dange Pradeep Bhaskar rao NQM Inspection date: 24-09-2016

Status: In Progress

Start Chainage: 1

End Chainage: 4.0

SQM Inspection count: 11

SQM Grading: satisfactory

SQM Name: Durairaj Kumaraswamy SQM Inspection date: 23-02-2016

Status: In Progress

Start Chainage: 0

End Chainage: 5.4

Discrepancy item(s): Geometrics Base Course-Water Bound Macadam Cross Drainage Works

DISCREPANCY 1 :

STATE: Tamil Nadu

DISTRICT: Ariyalur

BLOCK: Ariyalur

SANCTION YEAR: 2016-2017

PACKAGE NUMBER: TN1165

ROAD NAME : poyyathanallur - illupaiyur ROAD LENGTH: 5.52

NQM Inspection count: 2

NQM Grading: Unsatisfactory

NQM Name: Sharma Deputy Lal NQM Inspection date: 26-08-2018 Status: Maintenance

Start Chainage: 0

End Chainage: 5.5

SQM Inspection count: 7

SQM Grading: satisfactory

SQM Name: C Duraisamy

SQM Inspection date: 17-02-2018 Status: Maintenance

Start Chainage: 0 End Chainage: 5.5

Discrepancy item(s): Maintenance Shoulders DISCREPANCY 2 :

STATE: Tamil Nadu

DISTRICT: Ariyalur

BLOCK: Ariyalur

SANCTION YEAR: 2015-2016

PACKAGE NUMBER: TN3082

ROAD NAME : L073-AS road to Ameenabath road (VR2041) ROAD LENGTH: 1.325

NQM Inspection count: 1

NQM Grading: Unsatisfactory

NQM Name: Dange Pradeep Bhaskar rao NQM Inspection date: 23-09-2016

Status: In Progress

Start Chainage: 0

End Chainage: 1.325

SQM Inspection count: 2

SQM Grading: satisfactory

SQM Name: Y CHRISTDHAS

SQM Inspection date: 24-08-2016

Status: In Progress

Start Chainage: 0

End Chainage: 1.325

Discrepancy item(s): Base Course-Water Bound Macadam Cross Drainage Works DISCREPANCY 3 :

STATE: Tamil Nadu

DISTRICT: Ariyalur

BLOCK: Ariyalur

SANCTION YEAR: 2015-2016

PACKAGE NUMBER: TN3083

ROAD NAME : L063-AA road to Kayarlabad road (VR2066) ROAD LENGTH: 1.25

NQM Inspection count: 1

NQM Grading: Unsatisfactory

NQM Name: Suresh Chandra Sharma NQM Inspection date: 14-12-2018

Status: Maintenance

Start Chainage: 0

End Chainage: 1.25

SQM Inspection count: 6

SQM Grading: satisfactory

SQM Name: Thiruppathy Chithan

SQM Inspection date: 29-08-2017 Status: Maintenance

Start Chainage: 0

End Chainage: 1.25

Discrepancy item(s): Geometrics Base Course-Water Bound Macadam Road Furnitures And Markings Maintenance Shoulders pavement

DISCREPANCY 4 :

STATE: Tamil Nadu

DISTRICT: Ariyalur

BLOCK: Ariyalur

SANCTION YEAR: 2014-2015

PACKAGE NUMBER: TN3086

ROAD NAME : L047-Karuppur Poiyyur - Oriyur - Nanangur road to Puthur road (VR2067) ROAD LENGTH: 1.125

NQM Inspection count: 1

NQM Grading: Unsatisfactory

NQM Name: Suresh Chandra Sharma NQM Inspection date: 14-12-2018

Status: Maintenance

Start Chainage: 0

End Chainage: 1.125

SQM Inspection count: 5

SQM Grading: satisfactory

SQM Name: Muthuvalliappan M

SQM Inspection date: 22-02-2017 Status: Maintenance

Start Chainage: 0

End Chainage: 1.125

Discrepancy item(s): Geometrics Base Course-Water Bound Macadam Road Furnitures And Markings Maintenance Shoulders pavement

DISCREPANCY 5 :

STATE: Tamil Nadu

DISTRICT: Ariyalur

BLOCK: Jayamkondam

SANCTION YEAR: 2016-2017

PACKAGE NUMBER: TN1166

ROAD NAME : Meensurity - Kuttakkarai ROAD LENGTH: 1.0

NQM Inspection count: 2

NQM Grading: Unsatisfactory

NQM Name: Sharma Deputy Lal NQM Inspection date: 26-04-2018 Status: Maintenance

Start Chainage: 0

End Chainage: 1.0

SQM Inspection count: 7

SQM Grading: satisfactory

SQM Name: Thangaraj D

SQM Inspection date: 25-11-2017 Status: Maintenance

Start Chainage: 0

End Chainage: 1.0

Discrepancy item(s): Shoulders DISCREPANCY 6 :

STATE: Tamil Nadu

DISTRICT: Ariyalur

BLOCK: Jayamkondam

SANCTION YEAR: 2014-2015

PACKAGE NUMBER: TN30105

ROAD NAME :

MRL12-Meikavalputhur-Veeracholapuram (via) Mendevanallur road ROAD LENGTH: 3.0

NQM Inspection count: 1

NQM Grading: Satisfactory

NQM Name: Prakash Anugrah

NQM Inspection date: 16-09-2018 Status: Maintenance

Start Chainage: 0 End Chainage: 3.0

SQM Inspection count: 4

SQM Grading: Unsatisfactory

SQM Name: Muthuvalliappan M

SQM Inspection date: 11-08-2018 Status: Maintenance

Start Chainage: 0

End Chainage: 3.0

Discrepancy item(s): Base Course-Water Bound Macadam